|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Group No** | 20 | | | | | | | | | |
| **Project Title** | Self-Learning Web Site(Iskole) | | | | | | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunathilaka | | | | | | | | | |
| **Co-Supervisor’s Name** | Ms. Lakshani Gayanthilaka | | | | | | | | | |
| **Group Meeting Number** | 7 | | **Date** | | | 28/10/2020 | | | | |
| **Summary of work carried out during last two weeks** | | | | | | | | | | |
| 1. Finalized the interface flow diagrams. 2. Revised the ER diagram. 3. Mapped and normalized the ER diagram. 4. Started working on the database. 5. Started creating the interfaces. | | | | | | | | | | |
| **Individual Contribution for last two weeks** | | | | | | | | | | |
| 1. A W K B Gunathilaka | * Mapping the ER diagram * Created half of the interfaces of the student | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. K S A Kinivita | * Designed the interfaces of student * Created half of the interfaces of the student | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. K A H C Kumarasinghe | * Created the login and registration interfaces. * Started creating database tables for the student. | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. W K D N P Wijesiri | * Designed the interfaces of teacher. * Created half of the interfaces of the student. | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. P P S Prasanthika | * Started creating database tables for teacher. * Created the bi-weekly report | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| **Meeting outcomes** | | | | | | | | | | |
| * Finalized the ER diagram and the mapping. * Discussed about the layout of the interfaces. * Finalized the theme and the colour palette for the interfaces. * Solved the problems regarding user login and sign up. | | | | | | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | | | | | | |
| 1. A W K B Gunathilaka | * Working on the database tables for the teacher. | | | | | | | | | |
| 1. K S A Kinivita | * Working on the interfaces of student. * Making the next bi-weekly report | | | | | | | | | |
| 1. K A H C Kumarasinghe | * Working on the interfaces of teacher. * Working on the database tables for admin. | | | | | | | | | |
| 1. W K D N P Wijesiri | * Working on the database tables for content manager * Working on the interfaces of content manager. | | | | | | | | | |
| 1. P P S Prasanthika | * Working on the Sequence diagram * Working on the database tables for student. | | | | | | | | | |
| **Supervisor’s/ Co-Supervisor’s Remark** | | | | | | | | | | |
| Supervisor’s or Mentor’s remarks regarding the meeting outcome, progress made, work distribution, individual contribution and any other important aspects. | | | | | | | | | | |
| **Supervisor’s and Co- Supervisor’s opinion about the group progress** | | | | Satisfactory | | | | Unsatisfactory | | |
| **Co-Supervisor’s** signature | | | |  | | | | | | |
| Supervisor’s signature | | | |  | | | | | | |
| **Any Other Notes (Email evidence/screenshot from supervisor)** | | | | | | | | | | |
|  | | | | | | | | | | |
| **Attendance of the group members** | | | | | | | | | | |
| **Student Name** | | | | **Index No.** | | | | | **Signature** | |
| 1). A W K B Gunathilaka | | | | 18000592 | | | | |  | |
| 2). K S A Kinivita | | | | 18000819 | | | | |  | |
| 3). K A H C Kumarasinghe | | | | 18000878 | | | | |  | |
| 4). W K D N P Wijesiri | | | | 18001963 | | | | |  | |
| 5). P P S Prasanthika | | | | 18001254 | | | | |  | |